**Activity log(Prepared by: Hiew Chin Ching)**

|  |  |  |  |
| --- | --- | --- | --- |
| Developers | Module | Module Details | Duration |
| Hiew Chin Ching | Login | staff to login | 14/11/16 – 19/11/16 |
|  |  | customer to login | 20/11/16 – 25/11/16 |
|  |  | manager login | 25/11/16 – 29/11/16 |
|  |  | customer registration | 30/11/16 – 4/12/16 |
| Christopher Foh Wei Chung | Maintain Bus | staff add new bus | 14/11/16 – 19/11/16 |
|  |  | staff search or view existing bus detail | 20/11/16 – 25/11/16 |
|  |  | staff edit existing bus detail | 25/11/16 – 29/11/16 |
|  |  | staff delete a bus | 30/11/16 – 4/12/16 |
| Kelvin Chua Jien Xian | Maintain Route | staff add new route | 14/11/16 – 19/11/16 |
|  |  | staff view existing route | 20/11/16 – 25/11/16 |
|  |  | staff edit existing route detail | 25/11/16 – 29/11/16 |
|  |  | staff delete a route | 30/11/16 – 4/12/16 |
| Chu Yung Onn | Maintain Bus Schedule | staff add new bus schedule | 14/11/16 – 19/11/16 |
|  |  | staff search or view existing bus schedule | 20/11/16 – 25/11/16 |
|  |  | staff edit existing bus schedule detail | 25/11/16 – 29/11/16 |
|  |  | staff delete bus schedule | 30/11/16 – 4/12/16 |
| Ho Kin Hoe | Maintain Staff | Add new staff information | 14/11/16 – 19/11/16 |
|  |  | Search and view staff details | 20/11/16 – 25/11/16 |
|  |  | Edit staff details | 25/11/16 – 29/11/16 |
|  |  | Change staff status to resign | 30/11/16 – 4/12/16 |