**Sprint Planning Meeting - Sprint 1(Prepared by Hiew Chin CHING)**

**Product Owner**

|  |  |
| --- | --- |
| Sprint 1 | Description |
| Product Owner | 1. I want the system that enable user to login as a staff to manage the bus schedule details, bus detail, and route. 2. I want the system that enable user to register for the system if he is new customer and login to view bus schedule and purchase bus ticket. |
| Sprint 2 | Description |
| Product Owner | 1. I want the system that enable member to login the system and manage their personal details. 2. I want the system that enable user to login as a manager to generate the report and change the staff’s details. 3. I want the system that enable customer to purchase bus ticket and make payment. |

**Typical Agenda**

|  |  |
| --- | --- |
| Sprint 1(21 days) | Sprint 2(21 days) |
| Team capacity:  5 person as a team. | Team capacity:  5 person as a team. |
| Sprint goal:  To accomplish login module, maintain staff module, maintain bus module, maintain route module, and maintain bus schedule module. | Sprint goal:  To accomplish maintain member module, generate report module, purchase bus ticket and make payment module. |
| User stories to achieve:   1. Login 2. Staff maintain route 3. Staff maintain bus 4. Staff maintain bus schedule 5. Manager maintain staff | User stories to achieve:   1. Staff maintain member 2. Manager generate report 3. Customer purchase bus ticket 4. Customer make payment |
| Requirements:   1. Login id should be unique. 2. Route must be create before add to bus schedule. 3. Bus must be in use before add to bus schedule. 4. Only manager can maintain staff details. 5. Bus schedule can only create to the valid date, cannot create the past. | Requirements:   1. Member’s status can only change to inactive and the records cannot be delete. 2. Reports should be relevant to the system and can be generate yearly, monthly and weekly for future decision. 3. Customer cannot pick the seat which is full from the particular schedule. 4. Customer can make the payment through cash or credit card. |